Organized Overview>>>>>>>>>>

The project should be reframed from:

Chatbot + Neo4j + Cypher >>>> DON’T MARKET IT AS JUST CHATBOT NEO4J

to:

Explainable GraphRAG Academic Advisor for AAST (THIS ONE IS BETTER ISA)

The goal should be to make the chatbot answer college, course, program, prerequisite, staff, and recommendation questions using retrieved graph evidence, not free LLM guessing.

Main Problem

The current system is useful, but it is not clean or scalable because:

- Too many backends are present: old Node backend, nested Node backend, and FastAPI backend. (You said we will review the codes then it is ok).

- Too many retrieval tools are used: Neo4j, ChromaDB, MeiliSearch, MySQL, JSON files. (Not a problem for now but we need to stay focused in our scope).

- Cypher is being depended on in a fragile way.  (Cypher approach is fine but needs some enhancement and stronger templates).

- The LLM is being trusted too much for intent/context understanding. (Minimal Layer needed will see below)

- Answers are not always explainable with clear graph evidence.

Best Minimal Direction

The system should be simplified to:

Frontend
   ↓
One Backend API
   ↓
GraphRAG Service
   ↓
Neo4j
   ├── Full-text search
   ├── Vector search
   └── Fixed Cypher templates
   ↓
LLM summarizes only retrieved facts

The LLM should not generate Cypher.

Cypher should be used only through safe predefined templates.

Step-by-Step Action Plan

Step 1 : Clean the project structure (Not priority but it is better of course)

Action

One backend should be selected.

Recommended:

FastAPI backend

The duplicate/old Node backends should be removed (OR DISABLED) or marked as legacy.

Reason

A clean structure will make the project easier to run, test, and present.

Step 2 : Make Neo4j the main retrieval store

Action

Neo4j should be used for:

- academic entities;

- relationships;

- vector embeddings;

- full-text search;

- graph visualization data.

ChromaDB and MeiliSearch should be disabled for now.

Reason

The stack becomes simpler, and Neo4j is enough for both graph and semantic retrieval.

Step 3 : Define a clean academic graph model (VERY IMPORTANT)

Action

The graph should use clear node types:

College
Program
Course
Person
Role
Campus
Document
Chunk

And clear relationships:

College OFFERS Program
Program HAS_COURSE Course
Course HAS_PREREQUISITE Course
Person TEACHES Course
Person HAS_ROLE Role
Person WORKS_IN College
Document HAS_CHUNK Chunk
Chunk MENTIONS Course/Program/College/Person

Reason

The graph will become understandable, searchable, and expandable.

Step 4 : Replace free Cypher behavior with fixed templates (VERY IMPORTANT)

Action

For each question type, one safe query template should be created.

Examples:

Prerequisite question → HAS_PREREQUISITE query
Teaching question → TEACHES query
Dean/admin question → HAS_ROLE / WORKS_IN query
Program question → OFFERS / HAS_COURSE query

Reason

This avoids wrong or unsafe Cypher and makes answers more reliable.

Step 5 : Add a simple query router (VERY IMPORTANT)

Action

The chatbot should classify questions into a small set:

ADMIN_QUERY
COURSE_QUERY
PREREQUISITE_QUERY
TEACHING_QUERY
PROGRAM_QUERY
RECOMMENDATION_QUERY
GENERAL_QUERY

Reason

The correct retrieval path can be chosen without asking the LLM to invent logic.

Step 6 : Use hybrid retrieval (VERY IMPORTANT)

Action

For every user question, retrieval should be done in this order:

1. Full-text search for exact entity names
2. Vector search for semantic similarity
3. Graph expansion around matched nodes
4. Fact ranking
5. LLM answer generation

Reason

This solves the current issue where context is missed when exact names or intents are imperfect.

Step 7 : Force evidence-based answers (VERY IMPORTANT)

Action

Every chatbot response should return:

{
  "answer": "...",
  "confidence": 0.85,
  "used_facts": [],
  "missing_information": [],
  "graph": {
    "nodes": [],
    "links": []
  }
}

Reason

The system becomes explainable and easier to evaluate.

Step 8 : Add a small evaluation set

Action

A test file should be created with 30–50 known questions.

Example:

{
  "question": "What are the prerequisites for Machine Learning?",
  "expected_entity": "Machine Learning",
  "expected_relation": "HAS_PREREQUISITE"
}

Reason

We can prove it works better than older one!!